PROMISES

Full-Stack Development Plan

Faith-Based Spiritual Wellness Platform

Monorepo · REST APIs · HeroUI · Animate UI v1.0 · April 2026

| User App | Admin Panel | App Admin | Superadmin |
| --- | --- | --- | --- |
| Members · check-in · affirmations · music · share | Church leaders · pastors · group dashboard | Business owner · staff · billing · analytics | Platform operator · all churches · infra |

# 1. System Architecture

Promises is a multi-tenant SaaS platform built as a Turborepo monorepo. Every surface (user app, admin, app admin, superadmin) consumes the same versioned REST API. No surface has direct database access — all data flows through the API layer.

## 1.1 Monorepo Structure

promises/

├── apps/

│   ├── web/              # Next.js 14 — User-facing app

│   ├── admin/            # Next.js 14 — Leader & Pastor dashboard

│   ├── app-admin/        # Next.js 14 — Business owner & staff

│   └── superadmin/       # Next.js 14 — Platform operator

├── packages/

│   ├── api/              # Express.js REST API (shared by all apps)

│   ├── ui/               # HeroUI component wrappers & design tokens

│   ├── animations/       # Animate UI primitives

│   ├── db/               # Supabase client + schema + migrations

│   ├── ai/               # Claude API + RAG + affirmation engine

│   ├── config/           # Shared TS config, ESLint, env schemas

│   └── types/            # Shared TypeScript types across all apps

├── turbo.json

└── package.json          # Turborepo root

## 1.2 Multi-Tenancy Model

Each church is an Organisation. An Organisation has Groups (cells). Groups have Members. Each Member has a Role.

| Entity | Description | Key Fields |
| --- | --- | --- |
| Organisation | A church or denomination | id, name, plan, subdomain, timezone |
| Group | A cell, life group, or department | id, org_id, name, leader_user_id |
| User | A person in the platform | id, org_id, group_id, role, name, email |
| Entry | A daily check-in submission | id, user_id, feeling, created_at |
| Affirmation | Generated scripture + prayer + music response | id, entry_id, verse, prayer, song_url |
| Sermon | Uploaded sermon for RAG retrieval | id, org_id, title, transcript, embedding |

## 1.3 Role Hierarchy

| Role | Scope | Permissions |
| --- | --- | --- |
| member | Own data only | Submit check-ins, view own history, share cards |
| leader | Group scope | View group aggregate trends, send group messages |
| pastor | Organisation scope | Church-wide dashboard, manage leaders, upload sermons |
| app_admin | Organisation billing | Manage subscription, staff accounts, branding, analytics |
| superadmin | Platform-wide | All organisations, billing, infrastructure, feature flags |

# 2. Design System

All visual output derives from the design tokens defined in the Promises prototype. No component hard-codes a colour, spacing value, or animation. Every surface uses the same token set via the packages/ui shared package.

## 2.1 Design Constraints

- ALL components come from HeroUI (https://heroui.com). No custom component primitives.

- ALL animations and motion come from Animate UI (https://animate-ui.com). No custom keyframes.

- Colours are consumed via CSS custom properties only — never hex literals in component files.

- HeroUI's theming system is the single source of truth for all visual tokens.

## 2.2 Colour Tokens

| Token | OKLCH Value | Hex Approx | Usage |
| --- | --- | --- | --- |
| --orange | oklch(0.625 0.185 48) | #C7591A | Primary CTA, brand, accents, links |
| --orange-l | oklch(0.725 0.16 52) | #D97540 | Lighter orange for text on dark bg |
| --orange-s | oklch(0.625 0.185 48 / 0.1) | #FBF0E8 | Chip backgrounds, input focus rings |
| --teal | oklch(0.595 0.075 215) | #3A7B8C | Secondary accent, church tags, groups |
| --yellow | oklch(0.835 0.12 85) | #C4A534 | Progress bars, streak chips, music |
| --green | oklch(0.625 0.13 155) | #3A8C5C | Success states, copy confirmation |
| --bg | oklch(0.905 0.035 65) | #EDE8DE | Page background — warm off-white |
| --bg-card | oklch(0.945 0.022 66) | #F7F4EE | Card surface background |
| --bg-deep | oklch(0.165 0.038 275) | #1E1B38 | Dark panels, share card, nav side |
| --text | oklch(0.155 0.035 275) | #1A1730 | Primary body text |
| --t2 | oklch(0.46 0.04 280) | #63607A | Secondary/muted text |
| --t3 | oklch(0.72 0.025 280) | #A09DB5 | Placeholder text, tertiary info |
| --border | oklch(0.865 0.025 65) | #D9D4C8 | Card borders, input borders |

## 2.3 Typography

Font: Inter (Google Fonts). All weights 300 / 400 / 500 / 600. Loaded once in packages/ui and consumed globally.

| Usage | Size | Weight | Colour |
| --- | --- | --- | --- |
| Page / section title | 38–58px (clamp) | 300 (light) | --text |
| Strong headline emphasis | same | 600 | --orange |
| Card heading | 20–22px | 600 | --text |
| Body text | 15–17px | 300 | --t2 |
| Labels / eyebrows | 10–11px | 600 · uppercase | --orange |
| Input text | 15–17px | 400 | --text |
| Placeholder text | 15px | 400 | --t3 |
| Button text | 14–15px | 500 | white or --text |
| Monospace (code blocks) | Courier New · 14px | 400 | --orange |

## 2.4 HeroUI Component Map

Every UI element maps directly to a HeroUI component. The packages/ui package wraps each with pre-applied Promises design tokens.

| HeroUI Component | Used In | Token Overrides |
| --- | --- | --- |
| Button | All surfaces — primary, ghost, outline, spotify variants | primary: --orange, shadow: --orange/0.3 |
| Input | Check-in, auth forms, search, filter fields | border: --border, focus: --orange-b ring |
| Card | All content cards — standard, hi, dark variants | bg: --bg-card, border: --border, inset-top highlight |
| Chip / Badge | Step labels, emotion tags, streak counter, role badges | o/y/g/t variants from token set |
| Tabs | Auth sign-in/sign-up switcher, dashboard tab bars | active: --bg-card with shadow |
| Avatar | User avatar in navbar, group member lists | bg: gradient --orange to --orange-d |
| Progress | Streak progress bar, sermon upload progress | fill: --orange → --yellow gradient |
| Modal / Dialog | Share card preview, delete confirm, sermon upload | bg: --bg-card, border: --border |
| Navbar | Top bar across all app surfaces | bg: --bg/0.82 backdrop blur |
| Table | Admin dashboards — check-ins, members, analytics | header: --bg-deep white text, rows alternating |
| Dropdown / Select | Role selector, church selector, cadence picker | border: --border, focus: --orange-b |
| Switch / Toggle | Settings, feature toggles, notification prefs | checked: --orange |
| Tooltip | Copy confirmation, stat explanations | bg: --green, text: white |
| Skeleton | Loading states across all dashboard cards | shimmer: --border → --bg-card |

## 2.5 Animate UI Motion Patterns

| Pattern | Trigger | Applied To |
| --- | --- | --- |
| fade-up | Page/screen load — staggered with delay increments | Cards, prompts, CTAs on all screens |
| fade-in | Content reveal after async fetch | Affirmation text, prayer lines, music card |
| scale-in / pop | Modal open, success states, share card reveal | Share card, success icon, modal entry |
| scale-up | Scroll intersect (IntersectionObserver) | Feature cards, quote strips, CTA banners |
| slide-up | Screen transition (step 1→5) | Incoming screen content |
| stagger | List rendering — each item delayed by 0.06s | Prayer lines, feature grid, member list |
| wave | Ambient music visualiser — looping | Waveform bars when music is active |
| orb drift | Canvas animation — continuous background | Background orb layer on check-in screen |

# 3. REST API Specification

All apps consume a single Express.js API hosted in packages/api. The API is versioned at /api/v1. Authentication uses Supabase Auth JWT tokens verified server-side. Every route is protected by role-based middleware.

## 3.1 Authentication Endpoints

| Method | Route | Access | Description |
| --- | --- | --- | --- |
| POST | /api/v1/auth/register | Public | Create account — name, email, password, org_code |
| POST | /api/v1/auth/login | Public | Email/password login → JWT + refresh token |
| POST | /api/v1/auth/google | Public | Google OAuth2 flow → JWT |
| POST | /api/v1/auth/refresh | Public | Refresh access token |
| POST | /api/v1/auth/logout | Authenticated | Revoke refresh token |
| POST | /api/v1/auth/forgot-password | Public | Send password reset email |
| POST | /api/v1/auth/reset-password | Public (token) | Set new password via reset token |

## 3.2 User Endpoints

| Method | Route | Access | Description |
| --- | --- | --- | --- |
| GET | /api/v1/users/me | member+ | Get current user profile |
| PATCH | /api/v1/users/me | member+ | Update name, preferences, notification settings |
| DELETE | /api/v1/users/me | member+ | Request account deletion |
| GET | /api/v1/users | pastor+ | List all users in organisation (paginated) |
| GET | /api/v1/users/:id | pastor+ | Get user profile (within org scope) |
| PATCH | /api/v1/users/:id/role | pastor+ | Change user role within org |
| DELETE | /api/v1/users/:id | app_admin+ | Remove user from organisation |

## 3.3 Check-In & Affirmation Endpoints

| Method | Route | Access | Description |
| --- | --- | --- | --- |
| POST | /api/v1/entries | member+ | Submit feeling word → triggers affirmation generation |
| GET | /api/v1/entries | member+ | Get current user's check-in history (paginated) |
| GET | /api/v1/entries/:id | member+ | Get single entry + its affirmation |
| GET | /api/v1/entries/:id/affirmation | member+ | Get full affirmation (verse, prayer, music, sermon clip) |
| POST | /api/v1/entries/:id/share | member+ | Generate share card image URL |
| GET | /api/v1/entries/streak | member+ | Get current streak + history for heatmap |
| GET | /api/v1/affirmations/preview | member+ | Get today's featured affirmation (no check-in required) |

## 3.4 Group & Organisation Endpoints

| Method | Route | Access | Description |
| --- | --- | --- | --- |
| GET | /api/v1/organisations/:id | member+ | Get organisation info |
| PATCH | /api/v1/organisations/:id | app_admin+ | Update org name, branding, settings |
| GET | /api/v1/organisations/:id/analytics | pastor+ | Aggregate church-wide feeling trends |
| GET | /api/v1/groups | leader+ | List all groups in organisation |
| POST | /api/v1/groups | pastor+ | Create a new group |
| GET | /api/v1/groups/:id | leader+ | Get group info + member list |
| PATCH | /api/v1/groups/:id | pastor+ | Update group name, leader |
| GET | /api/v1/groups/:id/analytics | leader+ | Anonymous aggregate trends for group |
| POST | /api/v1/groups/:id/members | pastor+ | Add member to group |
| DELETE | /api/v1/groups/:id/members/:userId | pastor+ | Remove member from group |

## 3.5 Sermon (RAG) Endpoints

| Method | Route | Access | Description |
| --- | --- | --- | --- |
| POST | /api/v1/sermons | pastor+ | Upload sermon (PDF/audio) → triggers transcription + embedding |
| GET | /api/v1/sermons | pastor+ | List all sermons for organisation |
| GET | /api/v1/sermons/:id | member+ | Get sermon metadata + excerpt |
| DELETE | /api/v1/sermons/:id | pastor+ | Delete sermon and its embeddings |
| GET | /api/v1/sermons/search | member+ | Semantic search across sermons |

## 3.6 Superadmin Endpoints

| Method | Route | Access | Description |
| --- | --- | --- | --- |
| GET | /api/v1/admin/organisations | superadmin | List all organisations on platform |
| POST | /api/v1/admin/organisations | superadmin | Create organisation manually |
| PATCH | /api/v1/admin/organisations/:id | superadmin | Update plan, feature flags, suspend |
| GET | /api/v1/admin/metrics | superadmin | Platform-wide usage metrics |
| POST | /api/v1/admin/feature-flags | superadmin | Toggle feature flags globally or per-org |
| GET | /api/v1/admin/users | superadmin | Search users across all organisations |

# 4. Database Schema (Supabase / PostgreSQL)

## 4.1 Core Tables

### organisations

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | uuid | PK, gen_random_uuid() |  |
| name | text | NOT NULL | Church name |
| subdomain | text | UNIQUE NOT NULL | For white-labelling |
| plan | text | DEFAULT 'free' | free ¦ church ¦ network |
| logo_url | text |  | Supabase Storage URL |
| primary_color | text | DEFAULT '#C7591A' | Hex — org branding override |
| timezone | text | DEFAULT 'UTC' | IANA timezone string |
| denomination | text |  | baptist ¦ pentecostal ¦ catholic ¦ etc |
| max_members | integer | DEFAULT 50 | Plan limit |
| sermon_count | integer | DEFAULT 0 | Running count |
| created_at | timestamptz | DEFAULT now() |  |
| suspended_at | timestamptz |  | NULL = active |

### users

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | uuid | PK — matches Supabase auth.users.id |  |
| org_id | uuid | FK → organisations.id |  |
| group_id | uuid | FK → groups.id, NULLABLE |  |
| role | text | DEFAULT 'member' | member¦leader¦pastor¦app_admin¦superadmin |
| name | text | NOT NULL |  |
| email | text | NOT NULL UNIQUE |  |
| avatar_url | text |  |  |
| streak_current | integer | DEFAULT 0 |  |
| streak_longest | integer | DEFAULT 0 |  |
| last_checkin_at | timestamptz |  |  |
| notification_prefs | jsonb | DEFAULT '{}' | Push, email, cadence |
| created_at | timestamptz | DEFAULT now() |  |

### entries

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | uuid | PK |  |
| user_id | uuid | FK → users.id |  |
| org_id | uuid | FK → organisations.id | Denormalised for analytics |
| group_id | uuid | FK → groups.id, NULLABLE |  |
| feeling | text | NOT NULL | Normalised to lowercase |
| cadence | text | DEFAULT 'daily' | daily¦weekly¦monthly¦yearly |
| created_at | timestamptz | DEFAULT now() |  |

### affirmations

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | uuid | PK |  |
| entry_id | uuid | FK → entries.id, UNIQUE | One-to-one |
| verse | text | NOT NULL | Full scripture text |
| verse_ref | text | NOT NULL | e.g. Isaiah 41:10 |
| prayer | text | NOT NULL | AI-generated prayer |
| song_title | text |  |  |
| song_artist | text |  |  |
| song_spotify_url | text |  |  |
| sermon_id | uuid | FK → sermons.id, NULLABLE | RAG result |
| sermon_excerpt | text |  |  |
| share_card_url | text |  | Generated image |
| model_used | text |  | claude-sonnet-4-20250514 |
| created_at | timestamptz | DEFAULT now() |  |

### sermons

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | uuid | PK |  |
| org_id | uuid | FK → organisations.id |  |
| title | text | NOT NULL |  |
| speaker | text |  |  |
| series | text |  | Series name |
| transcript | text |  | Full text — populated after Whisper |
| file_url | text |  | Original audio/PDF in Supabase Storage |
| status | text | DEFAULT 'pending' | pending¦transcribing¦embedding¦ready¦error |
| created_at | timestamptz | DEFAULT now() |  |

### sermon_embeddings

One row per chunk. Enables pgvector similarity search for RAG retrieval.

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | uuid | PK |  |
| sermon_id | uuid | FK → sermons.id |  |
| chunk_index | integer |  | Order of chunk in transcript |
| chunk_text | text |  | ~400-token chunk of transcript |
| embedding | vector(1536) |  | OpenAI text-embedding-3-small |

## 4.2 Row Level Security Policies

- members can SELECT / INSERT their own entries and affirmations only

- leaders can SELECT entries and affirmations for their group_id only

- pastors can SELECT all entries within their org_id

- app_admin can SELECT / UPDATE / INSERT / DELETE within their org_id

- superadmin bypasses RLS — access via service role key in API only, never client-side

## 4.3 Key Indexes

- entries(user_id, created_at DESC) — user history pagination

- entries(org_id, created_at DESC) — org analytics

- entries(group_id, created_at DESC) — group analytics

- sermon_embeddings USING ivfflat (embedding vector_cosine_ops) — pgvector ANN search

- users(org_id, role) — role-scoped member lookups

# 5. AI Engine

## 5.1 Affirmation Generation (Claude API)

When a user submits a feeling word, the API calls Claude claude-sonnet-4-20250514. The system prompt encodes the Promises theological guardrails and denomination preference. Output is structured JSON via XML-tagged response parsing.

### System Prompt Structure

- Role: You are a compassionate, scripture-grounded spiritual companion for a Christian wellness app called Promises.

- Denomination context injected at runtime from org.denomination field

- Output format: return ONLY valid JSON with keys: verse, verse_ref, prayer, song_title, song_artist, song_theme_note, sermon_query

- Theological guardrails: stay within orthodox Christian doctrine, no name-it-claim-it prosperity framing, no clinical mental health advice

- Affirmation tone: warm, personal, direct — not generic

### Request Flow

- POST /api/v1/entries — receive feeling word

- Normalise word to lowercase, strip whitespace

- Check affirmation cache: if identical feeling submitted by this user within 24h, return cached result

- Build Claude API request with system prompt + org denomination context

- Parse JSON response — extract verse, prayer, song suggestion, sermon_query

- Run pgvector similarity search on sermon_query against org's sermon_embeddings

- Assemble affirmation record, insert to DB, return to client

- Async: trigger share card image generation (stored in Supabase Storage)

## 5.2 Sermon RAG Pipeline

Churches upload sermons as audio files or PDFs. The pipeline processes them into searchable vector embeddings.

| Stage | Tool | Notes |
| --- | --- | --- |
| Upload | Supabase Storage | Audio (MP3/MP4/M4A) or PDF — max 200MB |
| Transcription | OpenAI Whisper API (or AssemblyAI) | Async job — status tracked in sermons.status |
| Chunking | Custom — 400-token sliding window, 50-token overlap | Preserves sentence boundaries |
| Embedding | OpenAI text-embedding-3-small (1536 dims) | One embedding per chunk → sermon_embeddings |
| Retrieval | Supabase pgvector — cosine similarity | Top 3 chunks returned for affirmation context |
| Presentation | Excerpt shown in Music screen — 2–3 sentences | Full sermon link included |

## 5.3 Music Suggestion

Song recommendations are sourced from a curated internal mapping table (feeling_theme → spotify_playlist_id). Claude's affirmation response includes a song_theme_note which is matched against this table. No Spotify API auth is required — only playlist/track deep links.

| Feeling Theme | Song Example | Spotify Link Type |
| --- | --- | --- |
| fear / anxiety | Waymaker — Sinach | Track deep link |
| grief / sadness | Goodness of God — Bethel Music | Track deep link |
| hope / future | Way Maker — Leeland | Track deep link |
| peace | It Is Well — Kristene DiMarco | Track deep link |
| financial pressure | Jehovah Jireh — Various | Playlist link |
| identity / purpose | Who You Say I Am — Hillsong | Track deep link |
| addiction / shame | No Longer Slaves — Bethel | Track deep link |

## 5.4 Share Card Generation

On submission, the API asynchronously generates a PNG share card using a Node.js canvas renderer (Sharp + node-canvas). The card uses the Promises design system tokens — --bg-deep background, --orange accent, Inter font. The card is stored in Supabase Storage and the URL is written to affirmations.share_card_url.

- Card dimensions: 1080 × 1920px (Instagram Story), 1080 × 1080px (Square post)

- Content: verse text centred, verse reference, feeling badge, Promises branding, org logo if set

- Generated within 5 seconds of submission — displayed on Share screen once ready

# 6. Frontend Applications

## 6.1 User App (apps/web)

The member-facing mobile-first Next.js app. 5 screens matching the Promises prototype exactly.

| Screen | Route | HeroUI Components | Animate UI |
| --- | --- | --- | --- |
| Landing | / | Navbar, Button, Card, Chip | fade-up, scale-up (scroll) |
| Auth | /auth | Tabs, Input, Button, Checkbox | fade-in on tab switch |
| Check-In | /app | Card, Input, Button, Chip, Avatar | fade-up stagger on load |
| Affirmation | /app/affirmation | Card, Chip, Progress, Button row | slide-up reveal |
| Prayer | /app/prayer | Card, Chip, Button, Tooltip | stagger on prayer lines |
| Music | /app/music | Card, Chip, Button (spotify) | fade-up per card |
| Share | /app/share | Card, Button row | scale-in / pop on card |
| History | /app/history | Card, Chip, Progress, Avatar | fade-up on list items |
| Settings | /app/settings | Card, Switch, Select, Avatar | fade-in |

## 6.2 Admin Panel (apps/admin)

Leader and Pastor-facing dashboard. Split by role — leaders see their group only; pastors see the full church.

| View | Role Access | Key Components |
| --- | --- | --- |
| Overview dashboard | leader, pastor | Stat cards, sparkline charts, top feelings Chip list |
| Group analytics | leader+ | Feeling trend chart (recharts via HeroUI), member count |
| Member list | pastor | HeroUI Table — name, group, last check-in, streak |
| Group management | pastor | HeroUI Table + Modal for create/edit/assign |
| Sermon library | pastor | Upload Modal, Table with status Chip, delete |
| Send message | leader+ | Textarea Card, audience Select, send Button |
| Settings | pastor | Denomination Select, timezone, notification prefs |

## 6.3 App Admin Panel (apps/app-admin)

Business owner and staff console. Manages the church's subscription, branding, and team accounts.

| View | Description |
| --- | --- |
| Dashboard | Key metrics: total members, active this week, avg streak, sermons uploaded |
| Members | Full member management — invite, role change, remove |
| Billing | Plan info, usage vs limits, upgrade CTA, invoice history |
| Branding | Upload org logo, set primary colour override (replaces --orange) |
| Staff accounts | Invite additional app_admin users, manage access |
| Integrations | Planning Center, Church Community Builder import (phase 2) |
| Audit log | Read-only log of admin actions within org |

## 6.4 Superadmin Panel (apps/superadmin)

Platform operator console. Full visibility and control across all organisations.

| View | Description |
| --- | --- |
| Platform overview | Total orgs, members, entries today, AI spend, storage used |
| Organisations | Table — name, plan, member count, last active, status. Click → org detail |
| Organisation detail | Override any org setting, view all members, suspend, delete |
| Users | Cross-org user search — useful for support |
| Feature flags | Toggle features globally or per-org (e.g. image gen, RAG, music) |
| Billing | Stripe subscription overview per org, manual plan override |
| AI spend | Token usage per org, per model — daily/weekly/monthly breakdown |
| Infra health | DB connection count, storage usage, edge function latency |

# 7. Full Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Monorepo | Turborepo + pnpm workspaces | Coordinated builds, shared packages, task caching |
| Frontend framework | Next.js 14 (App Router) | All four frontend apps |
| UI components | HeroUI | ALL components — no exceptions |
| Animations | Animate UI | ALL motion — no exceptions |
| Styling | Tailwind CSS (tokens only — no colour overrides) | Layout utilities, consumed by HeroUI |
| Language | TypeScript 5.x throughout | All apps, API, packages |
| API | Express.js + TypeScript | REST API in packages/api |
| API validation | Zod | Request/response schema validation |
| Authentication | Supabase Auth | JWT, Google OAuth, magic links |
| Database | Supabase (PostgreSQL 15) | Core data store |
| Vector search | pgvector (Supabase extension) | Sermon RAG embeddings |
| File storage | Supabase Storage | Sermon files, share card images, avatars |
| AI — affirmations | Anthropic Claude claude-sonnet-4-20250514 | Verse + prayer + music generation |
| AI — embeddings | OpenAI text-embedding-3-small | Sermon chunk embeddings |
| AI — transcription | OpenAI Whisper API | Sermon audio → text |
| Image generation | node-canvas + Sharp | Share card PNG generation |
| Music | Spotify Deep Links (curated map) | No OAuth — direct playlist/track links |
| Email | Resend | Transactional email — welcome, reset, weekly digest |
| Payments | Stripe | Subscription billing for church/network plans |
| Deployment | Vercel (frontends) + Vercel Serverless (API) | All apps on Vercel edge network |
| Monitoring | Vercel Analytics + Sentry | Error tracking, performance |
| Background jobs | Vercel Cron + Supabase Edge Functions | Sermon pipeline, streak updates, digests |
| Rate limiting | Upstash Redis (via Vercel) | API rate limiting per org/user |

# 8. Build Phases

## Phase 1 — Foundation (Weeks 1–3)

Goal: working monorepo, auth, check-in flow, affirmation generation, basic user app live on Vercel.

| Task | Package / App | Priority |
| --- | --- | --- |
| Turborepo + pnpm workspace scaffold | root | P0 |
| packages/types — all shared TypeScript interfaces | types | P0 |
| packages/db — Supabase client + all table schemas + migrations | db | P0 |
| packages/config — TS config, ESLint, env schema (Zod) | config | P0 |
| packages/api — Express setup, auth middleware, JWT verification | api | P0 |
| Auth endpoints — register, login, Google OAuth, refresh, logout | api | P0 |
| Entry + Affirmation endpoints — POST /entries, GET /entries/:id/affirmation | api | P0 |
| AI engine — Claude affirmation generation with theological system prompt | ai | P0 |
| packages/ui — HeroUI setup, design token injection, Promises theme | ui | P0 |
| packages/animations — Animate UI primitives configured for Promises | animations | P0 |
| apps/web — 5-screen user app matching prototype exactly | web | P0 |
| Streak calculation logic (cron job + entry hook) | api + db | P1 |
| Deploy apps/web + packages/api to Vercel | infra | P0 |

## Phase 2 — Church Features (Weeks 4–6)

Goal: group structure, leader/pastor dashboard live, sermon upload, music suggestions working.

| Task | Package / App | Priority |
| --- | --- | --- |
| Group + Organisation CRUD endpoints | api | P0 |
| Role-based middleware for all existing routes | api | P0 |
| apps/admin — Leader and Pastor dashboard with analytics | admin | P0 |
| Sermon upload UI + Supabase Storage integration | admin | P0 |
| Whisper transcription job (Supabase Edge Function) | db edge fn | P0 |
| pgvector embedding pipeline for sermon chunks | ai | P0 |
| RAG retrieval integration into affirmation flow | ai | P1 |
| Music theme mapping table + Spotify deep link injection | api | P1 |
| Share card generation (node-canvas + Sharp) | api | P1 |
| History screen in apps/web | web | P1 |
| Weekly group digest email (Resend) | api + cron | P2 |

## Phase 3 — Business Layer (Weeks 7–9)

Goal: app admin panel live, Stripe billing, branding overrides, superadmin panel.

| Task | Package / App | Priority |
| --- | --- | --- |
| Stripe integration — plans, webhooks, subscription management | api | P0 |
| Plan enforcement middleware — member limits, sermon limits, feature gates | api | P0 |
| apps/app-admin — business owner dashboard | app-admin | P0 |
| Org branding — logo upload, primary colour override in HeroUI theme | app-admin | P0 |
| Staff account management (invite, role, remove) | app-admin | P0 |
| apps/superadmin — platform operator console | superadmin | P0 |
| Feature flag system (per-org overrides) | api + superadmin | P1 |
| AI spend tracking per org (token counting middleware) | api | P1 |
| Audit log table + UI | db + app-admin | P2 |
| Planning Center import (CSV → member bulk import) | app-admin | P2 |

## Phase 4 — Growth Features (Weeks 10–12)

Goal: yearly review, push notifications, image gen upgrade, mobile PWA, public launch.

| Task | Package / App | Priority |
| --- | --- | --- |
| PWA manifest + service worker for apps/web | web | P0 |
| Push notifications via web push API (daily check-in reminder) | web + api | P1 |
| Yearly review — 'Your Year in Promises' share card | web + api | P1 |
| AI image generation tier (Stability AI / DALL·E) for premium share cards | ai | P2 |
| Cadence settings — weekly, monthly check-in modes | web + api | P1 |
| Church onboarding flow — event QR code → account creation | web | P0 |
| Public landing page SEO + OG tags | web | P1 |
| Lighthouse audit — performance, accessibility, PWA score ≥ 90 | web | P0 |
| Security audit — OWASP Top 10 review | api | P0 |
| Load testing — 500 concurrent check-ins (event scenario) | infra | P1 |

# 9. Environment Variables & Deployment

## 9.1 Required Environment Variables

| Variable | Used By | Source |
| --- | --- | --- |
| SUPABASE_URL | All apps, api | Supabase project settings |
| SUPABASE_ANON_KEY | Frontend apps | Supabase project settings |
| SUPABASE_SERVICE_ROLE_KEY | packages/api only | Supabase project settings — never client-side |
| ANTHROPIC_API_KEY | packages/ai | Anthropic console |
| OPENAI_API_KEY | packages/ai (embeddings + Whisper) | OpenAI platform |
| STRIPE_SECRET_KEY | packages/api | Stripe dashboard |
| STRIPE_WEBHOOK_SECRET | packages/api | Stripe dashboard |
| RESEND_API_KEY | packages/api | Resend dashboard |
| NEXT_PUBLIC_APP_URL | apps/web | Vercel env |
| NEXT_PUBLIC_API_URL | All frontend apps | Vercel env |
| UPSTASH_REDIS_URL | packages/api | Upstash console |
| UPSTASH_REDIS_TOKEN | packages/api | Upstash console |

## 9.2 Vercel Project Structure

Four separate Vercel projects — one per app — all pulling from the same monorepo, each with their own build command pointing to the appropriate Turborepo filter.

| Vercel Project | Root Directory | Build Command | Domain |
| --- | --- | --- | --- |
| promises-web | apps/web | turbo run build --filter=web | app.promises.church |
| promises-admin | apps/admin | turbo run build --filter=admin | admin.promises.church |
| promises-app-admin | apps/app-admin | turbo run build --filter=app-admin | manage.promises.church |
| promises-superadmin | apps/superadmin | turbo run build --filter=superadmin | platform.promises.church |

## 9.3 Supabase Setup Checklist

- Enable pgvector extension: CREATE EXTENSION IF NOT EXISTS vector;

- Run all migrations from packages/db/migrations/ in order

- Enable Row Level Security on: entries, affirmations, users, groups, sermons, sermon_embeddings

- Apply all RLS policies from packages/db/policies/

- Create Supabase Storage buckets: sermons (private), avatars (public), share-cards (public)

- Set up Supabase Edge Function for sermon transcription job

- Set up Supabase Cron for daily streak update (midnight UTC)

# 10. Complete File Structure

## packages/api (Express REST API)

packages/api/src/

├── index.ts                  # Express app entry

├── middleware/

│   ├── auth.ts               # JWT verification, attach user to req

│   ├── requireRole.ts        # Role guard factory

│   ├── rateLimit.ts          # Upstash Redis rate limiting

│   ├── planGate.ts           # Plan-based feature enforcement

│   └── errorHandler.ts       # Global error handler

├── routes/

│   ├── auth.routes.ts

│   ├── users.routes.ts

│   ├── entries.routes.ts

│   ├── affirmations.routes.ts

│   ├── groups.routes.ts

│   ├── organisations.routes.ts

│   ├── sermons.routes.ts

│   └── admin.routes.ts

├── controllers/              # One file per route group

├── services/                 # Business logic, DB access

│   ├── affirmation.service.ts

│   ├── sermon.service.ts

│   ├── streak.service.ts

│   └── shareCard.service.ts

└── schemas/                  # Zod validation schemas

## packages/ai

packages/ai/src/

├── claude.ts                 # Claude API wrapper

├── affirmation.ts            # Prompt builder + response parser

├── systemPrompt.ts           # Denomination-aware system prompt

├── embedding.ts              # OpenAI embedding wrapper

├── transcribe.ts             # Whisper transcription wrapper

├── rag.ts                    # pgvector similarity search

└── shareCard.ts             # node-canvas share card renderer

## packages/ui

packages/ui/src/

├── theme/

│   ├── tokens.css            # All CSS custom properties from design system

│   └── heroui.config.ts      # HeroUI theme config — maps tokens

├── components/               # HeroUI wrappers with Promises defaults

│   ├── Button.tsx

│   ├── Card.tsx

│   ├── Chip.tsx

│   ├── Input.tsx

│   ├── Progress.tsx

│   └── ...

└── index.ts                  # Re-exports all components

## packages/animations

packages/animations/src/

├── FadeUp.tsx                # Animate UI fade-up wrapper

├── FadeIn.tsx

├── ScaleIn.tsx

├── Stagger.tsx               # Stagger container — maps delay to children

├── SlideUp.tsx

└── index.ts